TRANSMISSION CORPORATION OF TELANGANA LIMITED

# A B S T R A C T

Extension of power supply at 132kV Level to Thumilla pump house Near Thumilla village, Rajoli (M),in  Jagulamba Gadwal District under RDS-Thumilla Lift Irrigation Scheme - Administrative Approval – Accorded.

-----------------------------------------------------------------------------------------------------------------------

T.O.O. (CE-LIS)  Ms.No.13		                                   		              Dt.02-05-2018.

Read the following:-

Ref: 1). Lr No.CE(P)/MBNR/DEE2/AEE1/TLIS/132kV Lines/1235 Dt.05.08.2017.

2) Lr.No.CE/PS/DE/SS/ADE-2/SS/F.Thumilla/D.No.386/18, Dt.15.3.2018

3) Lr.No.SE/LIS/Hyd-Rural/F.Thumilla LIS/D.No.202/18, Dt.19.3.2018

****

PROCEEDINGS:

- The Chief Engineer (Projects) / I&CAD / Mahaboobnagar Circle, Jogulamba Gadwal Dist. vide reference (1) cited has informed that the Government of Telangana have accorded the Administrative approval for Thumilla Lift Irrigation Scheme for an amount of Rs.783.00Crs to supplement the gap ayacut of 55,600 Acres under RDS Lift Irrigation Scheme in Jogulamba Gadwal District and planned to complete the work within 12 Months period.

- In this regard, it was requested for extension of power supply at 132 kV level to Thumilla Lift Irrigation pumping station near Thumilla village, Rajoli (M) duly furnishing the following Power requirement details.

| Sl. No | Name of Pump house | Location | No. of Pumps X Rating of each pump | Power Requirement |
| --- | --- | --- | --- | --- |
| 1. | Thumilla Pump house | Near Thumilla village, Rajoli (M), Jagulamba Gadwal District. | 2 No. x 5.50 MW 1 No.x10.50 MW | 21.50 MW |
| TOTAL POWER REQUIREMENT |  |  |  | 22 MW |

- After careful consideration, TSTRANSCO approves the Scheme at a cost of Rs.30.49     Crores (Rupees Thirty Crores and Forty nine Lakhs only) for the works for extension of H.T supply to Pumping Stations at 132KV level to Thumilla pump house Near Thumilla village, Rajoli (M), Jagulamba Gadwal District under RDS-Thumilla Lift Irrigation Scheme for a CMD of 23.1578 MVA as detailed below.

Rs. in Lakhs

- Developmental Charges @ Rs.1000/KVA for a

CMD of  23157.8 KVA (as per Annexure-I)				- 	 231.578

- Security Deposit @ Rs.1000/KVA for a

CMD of 23157.8  KVA and Service Connection charges 0.3lakhs	-	 231.878

- Estimated amount for extension of supply under

Deposit Contribution works				   	 	-   	2585.220									               	      	------------                                                     						           						3048.676

------------

contd…..2

- The salient features of the Scheme are:

| Sl.No. | Description of work | Estimated cost in Rs. Lakhs |
| --- | --- | --- |
| 1 | 132/11kV Thumilla SS along with connected line and Bays |  |
| a) | Erection of 132/11KV SS at Thumilla with 2X25MVA PTRs | 1115.16 |
| b) | Erection of 2Nos. 132kV Bays each at 132/33KV Ieeja SS & 132/33KV Alampur SS | 169.60 |
| c) | Providing of Telecommunication | 235.14 |
| d) | (i). Erection of 132kV LILO line to Thumilla 132/11kV SS is to be tapped from IEEJA to Alampur 132KV DC line at the point of 15KM from IEEJA 132KV SS (15KM), (ii). Estimate for stringing of 2nd circuit on the existing 132KV DC towers from 132/33kV IEEJA substation to 132/33kV Alampur substation (42KM) under 1st circuit in live condition | 1065.32 |
| Total |  | 2585.22 |
| Development Charges @ Rs.1000/- per KVA for 23.1578 MVA |  | 231.578 |
| Total including development charges |  | 2816.798 |

Or say Rs.28.17 Cr

- “In exercise of the powers conferred under section 164 of the Electricity Act,2003 Central Act No.36 of 2003, the Government of Telangana  vide G.O.Ms.No.115, dt.7.10.2003 conferred upon the Transmission Corporation of Telangana Limited, the Transmission supply licensee in the state of Telangana and Northern Power Distribution Company of Telangana Limited, the distribution and retail supply licensee in the area covered by the revenue districts of Nizamabad, Adilabad, Karimnagar, Warangal and Khammam and Southern Power Distribution Company of Telangana Limited, the distribution and retail supply licensee in the area covered by the Revenue districts of Hyderabad, Ranga reddy, Mahaboob Nagar, Nalgonda and Medak or their authorized representatives to have the powers for placing of the electric supply lines or electric plant for the transmission of electricity or for the purpose of  telephonic or telegraphic communications necessary for the proper co-ordination of works that a telegraphic authority possessed under the provision of the Indian Telegraph Act, 1885 (Central Act 13 of 1885).”

- The sanction accorded in Para No.3 above is subject to instructions issued by the TSTRANSCO on release of services and tariff as may be in force from time to time.

- The above 132 KV works will be executed by the Chief Engineer/Lift Irrigation schemes/VS/Hyderabad.

- An amount of Rs.28.17 Crores shall be collected towards scheme cost including development charges from Chief Engineer (Projects) / I&CAD / Mahaboobnagar Circle, Jogulamba Gadwal Dist.

- The Technical Sanction will be accorded by the Chief Engineer/Lift Irrigation Schemes/ Vidyut Soudha/Hyderabad.

contd…..3

- The order is issued with the concurrence of Joint Managing Director/ TSTRANSCO vide Regd.No.1924, dated 21.04.2018.

(  BY ORDER AND IN THE NAME OF TRANSMISSION CORPORATION OF   TELANGANA  LIMITED )

Sd/-

D. PRABHAKAR RAO

CHAIRMAN AND MANAGING DIRECTOR

To

The Chief Engineer /Lift Irrigation Schemes / Vidyut Soudha / Hyderabad.

Copy to:

- The SE(T)  to CMD / TSTRANSCO / VS / Hyderabad.

- The P.S. to  JMD (Finance, Comml. & HRD ) / TSTRANSCO / VS / Hyderabad.

- The ADE(T)  to  Director (LIS)/ TSTRANSCO / VS / Hyderabad.

- The DE (T) to  Director (Projects & Grid Operation) / TSTRANSCO / VS / Hyderabad.

- The DE (T) to  Director (Transmission) / TSTRANSCO / VS / Hyderabad.

- The Executive Director/ Lift Irrigation Schemes / Vidyut  Soudha / Hyderabad .

- The Executive Director (Finance)/ TSTRANSCO/VS/Hyderabad.

- The Chief Engineer / Transmission /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer / Construction /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer / 400 KV /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer / SLDC /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer / IT & QC /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer / P & MM /TSTRANSCO / VS / Hyderabad.

- The Chief Engineer/Comml. &  RAC / TSTRANSCO / VS / Hyderabad.

- The Chief Engineer/Comml./TSPCC/ TSTRANSCO / VS / Hyderabad.

- The Chief Engineer/Power Systems/TSTRANSCO/VS/Hyderabad.

- The Chief Engineer / Telecom/ TSTRANSCO / VS / Hyderabad

- The Chief Engineer / Zone/ Rural /TSTRANSCO / Hyderabad.

- The Chief Engineer / Civil /TSTRANSCO/VS / Hyderabad.

- The FA & CCA Accounts ) /TSTRANSCO / VS / Hyderabad.

- The Superintending Engineer/LIS/Hyd-Rural/TSTRANSCO/Hyderabad.

- The Superintending Engineer/OMC/TSTRANSCO/Mahabubnagar.

- The Executive Engineer/LIS/ Mahabubnagar-3 /TSTRANSCO.

- The Executive Engineer/CIVIL/LIS/ Mahabubnagar /TSTRANSCO.

- The Resident Audit Officer / TSTRANSCO/VS / Hyderabad.

//FORWARDED BY ORDER//

CHIEF ENGINEER

LIFT IRRIGATION SCHEMES